## Slide 1
Task #1: Download Door asset for trap door
Task #2:Place Asset in Level
Task #3: Make Open Door Component
Agile Assignment#: Sprint Backlog
Agile Team #5
Product Backlog Item Tasks Started Tasks Done
USER STORY ID | As a | I want to | Priority
2 | Dungeon Master | a trap door in the floor | must have
1 | Dungeon Master | a potion of flying | should have
Task #1: Make/find a model for potion
Task #2: Place bottle in the world
Task #3: Make flying component
Sprint Backlog
Task Board
Task #4: Attach Open Door component to trap door
Person doing task: Hannah
Person doing task: Justen and Josh
Task #4 : Attach flying component to bottle
Task #5 : Add spikes that can kill player while flying

## Slide 2
Task #1: Make general open door component
Task #2: Look at level and find directions needed for other doors
Task #3: Make modified Open Door Component
Agile Assignment#: Sprint Backlog
Agile Team #5
Product Backlog Item Tasks Started Tasks Done
USER STORY ID | As a | I want to | Priority
5 | Developer | Have doors that open in different directions | must have
4 | User | Island and ruins themed map | Must have
Task #1:Design Level on paper
Task #2: Build landscape
Task #4 : Design Level in Unreal
Sprint Backlog
Task Board
Task #4: Attach Open Door component to other doors as needed
Task #5: Insert Traps
Task #6: Add audio
Task #3 : Download assets
Person doing task: Liam
Person doing task: Hannah
Task #7: Insert Test Level